MSE800 | Group Project Meeting Minutes – 6

Project: MSE800 Assessment 2 – Software Development Project (Ako, working title)

Meeting No.: 6

Date: 20 October 2026

Time: 16:30 – 17:35

Location / Platform: Microsoft Teams

Meeting Chair: Leon Wu

Minutes Recorded By: Leon Wu

1. Attendees

Present: Leon Wu, Micheal Liu, Pei Wu, Sandhya Tiwari

Absent: None

2. Meeting Agenda

Review individual progress since the previous meeting.

Review Sprint 2 progress, Sprint 3 planning and Jira responsibilities.

Discuss technical architecture, UI design, testing and development issues.

Confirm follow-up tasks and the next meeting arrangements.

3. Discussion Summary

| Topic | Key Discussion Points |
| --- | --- |
| Jira and Sprint Management – Leon | Updated Jira based on the finalised requirements, including 4 Epics, 17 User Stories, 6 Tasks and 3 Sprints. Reviewed Pei’s requirements document and provided 12 comments. Explained Sprint assignments, Subtasks, Backlog management and progress tracking. |
| Requirements and UI Design – Pei | Updated the requirements and added three User Stories. Presented the UI design documentation, including user roles, navigation, responsive layouts, visual styles and reusable components. |
| Testing Plan – Pei | Presented the testing strategy covering unit, system and user acceptance testing, with test cases linked to User Stories. Introduced testing schedules, evidence requirements and an 80% test-case pass criterion in the draft plan. |
| Technical Architecture – Micheal | Demonstrated the initial microservices architecture using React/Next.js, Python/FastAPI, PostgreSQL, Nginx and Docker. Presented the repository structure, development environment and a working login demonstration. |
| Git Workflow – Micheal / Team | Discussed feature branches, version integration and maintaining a stable main branch. Micheal agreed to update the development branch with the baseline code and provide further documentation. |
| Database Design – Pei / Micheal | Pei suggested centralising database design to improve consistency. Micheal agreed to take responsibility for coordinating the database design. |
| Jira Updates – Sandhya | Confirmed that the relevant User Story descriptions had already been updated in Jira. |
| Sprint Planning – Team | Reviewed Sprint 2 (20–23 October) and Sprint 3 (24–28 October). Members were reminded to manage assigned Stories, create Subtasks and regularly update Jira progress. |
| Presentation Preparation – Team | Discussed preparing presentation slides alongside development and allowing sufficient time for practice. The preparation method and responsibilities were not finalised. |

4. Decisions Made

| No. | Decision | Reason / Status |
| --- | --- | --- |
| D01 | Use Jira to manage assigned User Stories, Subtasks and Sprint progress. | Each member will maintain their assigned work. Leon will monitor overall progress. |
| D02 | Use the UI design documentation as a common reference for frontend development. | To maintain consistent layouts, styles and components. |
| D03 | Micheal will coordinate the database design. | To improve consistency and avoid conflicting database structures. This updates the approach discussed in Meeting 5. |
| D04 | Follow the proposed Git branching and integration workflow, keeping the main branch stable. | Feature development will be integrated and tested before merging into main. |
| D05 | Complete assigned Sprint 2 work by 23 October 2026 and report progress at the next meeting. | Align development with the Jira Sprint schedule. |

5. Action Items

| No. | Task | Assigned To | Due Date |
| --- | --- | --- | --- |
| 1 | Manage assigned User Stories, create Subtasks, update Jira status and carry out development work. | All members | Ongoing |
| 2 | Complete assigned Sprint 2 development tasks and report progress. | All members | 23 Oct 2026 |
| 3 | Monitor Jira and Sprint progress and provide Jira-related support. | Leon Wu | Ongoing |
| 4 | Upload and maintain the latest requirements, UI design and testing documents in GitHub. | Pei Wu | Ongoing |
| 5 | Coordinate database design and ensure consistency across development components. | Micheal Liu | To be confirmed |
| 6 | Update the development branch with the baseline code and document the Git branching structure. | Micheal Liu | To be confirmed |
| 7 | Define technical development milestones aligned with the project schedule. | Micheal Liu | To be confirmed |
| 8 | Review the technical demonstration and meeting recording to support subsequent development. | Team members | As needed |

6. Issues and Open Questions

Confirm the integration of Pei’s UI design specifications into the frontend implementation.

Clarify detailed database structures and dependencies between microservices.

Confirm development milestones and integration deadlines.

Monitor the risk of incomplete Sprint 2 tasks due to the short development period.

Confirm presentation preparation responsibilities and rehearsal arrangements.

7. Next Meeting

Date: Friday, 23 October 2026

Time: To be confirmed

Platform: To be confirmed

Proposed Agenda: Review Sprint 2 completion, individual development progress, technical issues, documentation updates and preparations for Sprint 3.