# MSE800 | Group Project Meeting Minutes – 7

Project: MSE800 Assessment 2 – Software Development Project (Ako)

Meeting No.: 7

Date: 23 October 2026

Time: 20:00–20:50

Location / Platform: Microsoft Teams

Meeting Chair: Leon Wu

Minutes Recorded By: Leon Wu

# 1. Attendees

Present: Leon Wu, Micheal Liu, Pei Wu, Sandhya Tiwari

Absent: None

# 2. Meeting Agenda

Review Sprint 2 progress and Sprint 3 planning through Jira.

Review individual development progress and outstanding tasks.

Discuss key technical issues, development support and team coordination.

Confirm follow-up actions and presentation preparation.

# 3. Discussion Summary

| Topic | Key Discussion Points |
| --- | --- |
| Sprint Review | Leon reviewed Sprint 2 progress and Sprint 3 planning in Jira. |
| Individual Updates | All members briefly reported their development progress. |
| Development Issues | Discussed dependencies between US-006 and US-008 and resolved the Jira project access issue. |
| Technical Support | Micheal provided guidance on GitHub and Docker setup. |
| GitHub Milestones | Agreed to align GitHub milestones with the project Sprints. |
| Presentation | Discussed presentation preparation and the possibility of requesting a later presentation slot. |

# 4. Decisions Made

| No. | Decision | Reason / Status |
| --- | --- | --- |
| D01 | Create GitHub development milestones aligned with the project Sprints. | Micheal agreed to create the milestones by 24 October 2026. |
| D02 | Review the presentation schedule after the tutor announces the order before deciding whether to request a later presentation slot. | No final decision was made to submit a request. |

# 5. Action Items

| No. | Task | Assigned To | Due Date |
| --- | --- | --- | --- |
| 1 | Complete US-001 and continue US-002 development. | Leon Wu | 24 Oct 2026 |
| 2 | Maintain UI design and testing documentation and prepare US-008 development. | Pei Wu | Ongoing |
| 3 | Create GitHub development milestones aligned with the Sprints. | Micheal Liu | 24 Oct 2026 |
| 4 | Continue US-006 development and test the implementation using Docker. | Sandhya Tiwari | Ongoing |
| 5 | Provide technical assistance for Git branching and Docker setup when required. | Micheal Liu | As needed |
| 6 | Update assigned User Stories and Subtasks in Jira to reflect development progress. | All members | Ongoing |
| 7 | Discuss presentation slides, individual reflections and presentation arrangements. | All members | 24 Oct 2026 |

# 6. Issues and Open Questions

US-008 development partly depends on the completion of US-006.

Sandhya needs to verify that the lesson creation implementation runs correctly in Docker.

Team members should ensure they are accessing the correct Jira project.

Sprint-level integration and system testing arrangements require further coordination.

Presentation order, slide responsibilities and individual reflection content require confirmation.

# 7. Next Meeting

Date: To be confirmed

Time: To be confirmed

Location / Platform: To be confirmed

Proposed Agenda: To be confirmed