# Ako Milestones and Delivery Plan

Status as of 27 October 2026 | Dates and times use Pacific/Auckland

# Milestone Table

| ID | Milestone | Deliverables | Completion criteria and current evidence | Dates | Status |
| --- | --- | --- | --- | --- | --- |
| M1 | Requirements and design confirmed | Requirements, acceptance criteria, MVP scope, architecture and collaboration rules. | Requirements, acceptance criteria, MVP scope, architecture and collaboration rules confirmed. | Completed: 19 Oct | Completed |
| M2 | MVP functionality completed | Login, staff and learner records, attendance, lessons, reviews, sessions and corrections. | All MVP functionality and related subtasks completed. | Completed | Completed |
| M3 | Release candidate completed | Integrated features, defect fixes, reviews and Story Owner walkthroughs. | All 17 user stories, integrated features and defect fixes completed. | Completed | Completed |
| M4 | Final acceptance and delivery | Final code, setup instructions, test report, demonstration and delivery checklist. | Final acceptance and delivery completed, including setup instructions, test report and delivery checklist. | Completed | Completed |

Completion status has been updated as requested by the project owner. Historical dates are retained where recorded; no additional completion dates have been inferred.

All milestones and final acceptance and delivery items are marked Completed. The MVP scope comprises US-001, 002, 003, 004, 005, 006, 008, 014 and 015.

Source: Ako_Project_History_Oct 27 0943(1).xlsx and GitHub issue records, with completion statuses updated at the project owner’s request.

# Closed GitHub Defects

Both defects are assigned to M3 for tracking. The evidence below is recorded in the issues and their comments.

| Issue | Defect | Assignee | Closed on | Resolution evidence | Status |
| --- | --- | --- | --- | --- | --- |
| GH #34 | Staff pages return 503 because of link prefetching and a shared Nginx rate limit. | willtbing | 26 Oct 15:10 | 089210b addresses prefetching; 021d03a switches server calls to internal services. The comment records concurrency and rate-limit checks. | Closed Completed |
| GH #38 | Class information, enquiries and staff login appear together on the login page. | Unassigned | 26 Oct 22:03 | The resolution comment links to 09bec96, separating the three public pages. Reported by Enfrai. | Closed Completed |

Issue #34’s later comment confirms that its original “Still open” concern was also fixed. These are closure records; no new retest is claimed here.

# Final Acceptance and Delivery Plan

All M4 acceptance and delivery items below are marked Completed.

| Plan ID | Acceptance item | Completion criteria | Evidence to retain | Status |
| --- | --- | --- | --- | --- |
| REL-01 | Confirm release scope | Release scope, US-017 and remaining work confirmed and completed. | Scope and deferral record | Completed |
| REL-02 | Install independently | Start the system from the README; verify Docker builds and service health. | Environment, commands and logs | Completed |
| REL-03 | Run regression tests | Verify roles, attendance, lessons, materials and key failure recovery flows. | Test report and retest results | Completed |
| REL-04 | Check phones and public pages | Test a reachable QR URL, sign-in, materials and the three separate public pages. | Devices, URLs and walkthrough results | Completed |
| REL-05 | Complete Owner acceptance | Confirm Story Owner walkthroughs, instructions and known limitations. | Sign-off and document versions | Completed |
| REL-06 | Deliver the final version | Match final code, version identifier, delivery package and demonstration. | Commit or tag and delivery confirmation | Completed |