MSE800 | Group Project Meeting Minutes – 4

Project: MSE800 Assessment 2 – Software Development Project (Ako, working title)

Meeting No.: 4

Date: 16 October 2026

Time: 19:40 – 20:50

Location / Platform: Microsoft Teams

Meeting Chair: Leon Wu

Minutes Recorded By: Leon Wu

1. Attendees

Present: Leon Wu, Micheal Liu, Pei Wu, Sandhya Tiwari

Absent: None

2. Meeting Agenda

Updates on work completed since Tuesday

Review project schedule and individual progress

Discuss requirements, technical questions and issues

Confirm next steps and Jira demonstration

3. Discussion Summary

| Topic | Key Discussion Points |
| --- | --- |
| Jira / MVP – Leon | Created three Epics and eight initial Stories for the MVP, linked the items in Jira, invited team members and shared Jira workflow and responsibility guidance. The MVP is a starting scope, not the full requirements list. |
| Technical Architecture – Micheal | Presented a layered architecture, proposed React / Next.js for the frontend, Python / FastAPI for the backend, PostgreSQL for storage, REST APIs and GitHub CI/CD. The architecture diagram will be revised; a working sample remains unfinished. |
| Requirements – Pei / Sandhya | Reviewed the merged requirements document. Discussed whether “English Learning Club” should be described as a “class”, and whether QR-based access could allow unauthorised participation. Access checks were suggested; detailed requirements need further refinement. |
| Technology / Assessment Rules | Team members discussed how to learn the proposed stack and divide frontend/backend work. Whether React is permitted under the assessment’s Python requirements needs confirmation with teaching staff. |
| Schedule Review – Leon | Reviewed the Gantt chart and milestones. Planning documents and initial setup have largely progressed, but detailed feature allocation and core development are behind the intended schedule. |
| Scrum / Sprint Plan – Leon | Presented the approach of one Scrum team and three short Sprints, with Epics, Stories, subtasks, Story Owners and acceptance criteria. The supporting document was shared with the group. |

4. Decisions Made

| No. | Decision | Reason / Status |
| --- | --- | --- |
| D01 | Use the existing Jira MVP backlog as the initial development scope. | Additional requirements may be refined and added. |
| D02 | Organise work through one Scrum team and three short Sprints. | As presented in the Jira project plan. |
| D03 | Continue refining requirements, including class/club terminology and secure QR access. | Final wording and authentication details remain open. |
| D04 | Prioritise core feature development in the coming week. | Current feature development is behind schedule. |
| D05 | Hold a face-to-face walkthrough of Jira and the project workflow after Saturday class. | To help members understand tools and responsibilities. |

5. Action Items

| No. | Task | Assigned To | Due Date |
| --- | --- | --- | --- |
| 1 | Confirm with teaching staff whether React / Next.js may be used for the frontend. | Micheal Liu | 17 Oct 2026 (target) |
| 2 | Revise the architecture diagram and continue the technical proof of concept. | Micheal Liu | To be confirmed |
| 3 | Refine merged requirements and clarify class terminology and QR access control. | Pei Wu / Sandhya Tiwari | Before feature implementation |
| 4 | Review and allocate detailed features / Stories for the upcoming Sprints. | Team (Leon coordinating Jira) | Next development phase |
| 5 | Demonstrate Jira and review the schedule in person after class. | Leon Wu / Team | Sat, 17 Oct 2026 |
| 6 | Begin core MVP feature development and update progress in Jira. | Team | Following week |

6. Issues and Open Questions

Confirm whether the proposed frontend technology complies with the assessment requirements.

Finalise detailed feature ownership and address the schedule delay.

Clarify whether the system is framed as a class or club and define secure QR access.

Complete the technical prototype and confirm the final architecture.

7. Next Meeting

Proposed follow-up: Saturday, 17 October 2026, after class (face-to-face).

Proposed Agenda: Jira walkthrough, project schedule and feature allocation, outstanding technical and requirements questions.

Ako Team • MSE800 • Meeting Minutes – 4