MSE800 Assessment 2 – Team Meeting 1 Minutes

Oct 7, 2026 · @Pei

Meeting Details

The team held its first meeting to introduce members, discuss the client arrangement and project ideas, and draft team roles. No final topic was chosen.

- Course: MSE800 Professional Software Engineering – Assessment 2 (Object-Oriented Project)

- Meeting type: Team kickoff (internal)

- Date: 7/10/2026

- Platform: Tencent Meeting (free tier, 40-minute limit)

- Chair / note-taker: Leon Wu (chair); Pei (facilitator)

- Duration: approx. 40 minutes

| Attendee | Background | Country |
| --- | --- | --- |
| Leon Wu | About 10 years as a project manager at a fintech company, with some development work; strong in scheduling and project management | China |
| Pei | 20+ years in software development (C++, Java, mobile platforms); experience leading R&D teams and managing software products | China |
| Sandhya | New to the software field; previously ran her own business | Nepal |
| Michael (Shuohui Liu) | About 15 years in IT; full-stack engineer (embedded, mobile, front end, back end); Java, C++, Python | China |

Agenda

- Meeting platform setup

- Self-introductions

- Client arrangement for the project

- Project topic ideas

- Tools and version control

- Team roles and responsibilities

Discussion Summary

1. Meeting platform setup

- Microsoft Teams was considered, but meeting recordings could not be downloaded last time.

- Zoom was considered, but account verification failed for a member whose account was linked to a Chinese account.

- The team used Tencent Meeting. Michael joined late because he had to install it first, and the interface unexpectedly showed Chinese on an English system.

- The free plan limits meetings to 40 minutes; the team agreed to start a new session if needed.

- Leon suggested recording these tool issues as a challenge in the project report.

2. Self-introductions

Each member introduced their background (see Meeting Details). Sandhya noted she is new to software and asked the team to support her. The team confirmed they will work together and support each other.

3. Client arrangement

- The team was unsure whether the client should come from inside the team or from another group.

- Sandhya recalled the lecturer (Aman) saying a team member could act as the client.

- Pei's view: the client should be a student from another group. He proposed the team chooses its own topic, then invites a classmate from another group to act as client and give requirements on that topic.

- Leon agreed: the team would define the basic functions, and the client would refine them and add new requirements. This keeps the project manageable.

- The team agreed to confirm the arrangement with the lecturer before deciding.

4. Project topic ideas

- Pei: a simple web-based game with a client–server architecture, to make the project more interesting.

- Sandhya: SmartWeight, a weight-aware delivery management system based on a real New Zealand problem. Uber delivery drivers agree to a 20 kg limit at sign-up, but the parcel weight is not shown before they accept an order, and they cannot cancel afterwards. The app would show the weight before acceptance, let drivers decline, and pay more for heavier items.

- No decision was made. Members will share more ideas in the WeChat group and decide at the next meeting.

5. Tools and version control

- Michael asked whether languages other than Python are allowed. The brief does not say; to be confirmed.

- Michael proposed GitHub for version control and code review. Each member will work on a separate branch, and code will be merged on GitHub.

- Michael offered to create the repository, grant access, and set version-control rules.

6. Team roles

Leon shared a draft role list. The team agreed that one member can hold several roles and one role can have several members.

| Role | Owner(s) | Notes |
| --- | --- | --- |
| Project management and scheduling | Leon |  |
| Client communication | Sandhya | Leads requirement collection with the client |
| Requirement analysis | Sandhya, Pei | All members contribute ideas |
| Product backlog | Leon |  |
| System architecture / Technical lead | Michael | The team agreed on a single technical lead to keep decisions clear |
| Development | All members |  |
| Version control and code review | Michael | Reviews code quality before merging |
| UI / website design | Pei | All members propose designs; Pai makes the final choice |
| Test cases | All members |  |
| Documentation | All members | Discussion was cut off at this point |

Decisions

- GitHub will be used for version control and code review, with a branch per member.

- Michael is the single technical lead.

- Team roles are assigned as in the roles table above (draft, open to change).

- The project topic will be decided at the next meeting.

- Proposed approach (pending lecturer confirmation): the team chooses the topic, and a student from another group acts as the client.

Action Items

| # | Action | Owner | Due |
| --- | --- | --- | --- |
| 1 | Confirm with the lecturer whether the client must come from another group | Leon | Before next meeting |
| 2 | Confirm whether any programming language and GitHub are allowed | Leon | Before next meeting |
| 3 | Prepare and share project topic ideas in the WeChat group | All members | Before next meeting |
| 4 | Create the GitHub repository, grant access, and set branch rules | Michael | Before next meeting |
| 5 | Update the roles list based on this meeting | Leon | Before next meeting |
| 6 | Find a meeting platform without the 40-minute limit that supports downloadable recordings | TBC | Before next meeting |

Open Questions and Next Meeting

Questions for the lecturer

- Must the client be a student from another group, or can a team member act as the client?

- Are there any restrictions on programming language or tools?

Proposed agenda for the next meeting

- Choose the project topic

- Confirm the client arrangement

- Plan how to include Te Tiriti o Waitangi principles and Kaiārahi consultation

- Finalise roles, including documentation

- Plan the first sprint