MSE800 | Group Project Meeting Minutes-2

Project: MSE800 Assessment 2 – Software Development Project

Meeting No.: library

Date: 10/08/2026

Time: 13:00 – 13:50

Location / Platform: In Person

Meeting Chair: Leon Wu

Minutes Recorded By: Leon Wu

1. Attendees

Leon Wu

Pei Wu

Micheal Liu

Sandhay

Absent: None

2. Meeting Agenda

Project topic and requirements

Requirements Decomposition and Module Identification

Assign tasks and responsibilities to team members before the next meeting.

Next steps

3. Discussion Summary

| Topic | Key Discussion Points |
| --- | --- |
| Project Topic | Pei introduced her idea for a program called Ako. |
| Requirements | The team discussed the core system requirements, including role management, curriculum management, and other paperless services. These requirements will be refined later by Sandhya. |
| Technology Stack | Based on Python |
| Project Management | Agile approach, Jira, GitHub workflow |

4. Decisions Made

| No. | Decision | Reason |
| --- | --- | --- |
| D01 | Confirmed the project topic: Ako(working title). | To establish a clear project direction. |
| D02 | Agreed on individual tasks to be completed before the next meeting. | To ensure everyone is prepared and the project progresses efficiently. |
| D03 | Hold at least two online meetings per week, with meeting times adjusted based on the team's progress. | To ensure effective communication and timely coordination. |
| D04 | Each team member must record their daily work progress by 7:00 PM every evening. | To track individual progress and maintain team transparency. |

5. Action Items

|  | Task | Assigned To | Due Date |
| --- | --- | --- | --- |
| 1 | Prepare the team project schedule | Leon Wu | 11 Oct 2026 |
| 2 | Prepare a user guide for the selected Agile project management tool | Leon Wu | 12 Oct 2026 |
| 3 | Evaluate and recommend the technology stack | Michael | 12 Oct 2026 |
| 4 | Define team coding standards and conventions | Michael | 12 Oct 2026 |
| 5 | Establish GitHub code management standards, including branching, commits, and code submission procedures | Michael | 12 Oct 2026 |
| 6 | Customer Communication: Contact potential customers and prepare an interview guide. | Sandhya / Pei | 12 Oct 2026 |
| 7 | Requirements Analysis: Develop a preliminary outline of the system requirements. | Sandhya / Pei | 12 Oct 2026 |

6. Issues and Open Questions

N/A

7. Next Meeting

Date & Time: 13/10/2026, 19:00

Platform: Teams

Proposed Agenda:

Individual Progress Updates – Review each team member's work progress.

Issues and Challenges – Discuss any problems or difficulties encountered.

Next Steps and Action Items – Agree on the next steps and assign tasks.