Ako Project – Group Meeting 7 Agenda

| Date | Friday, 23 October 2026 |
| --- | --- |
| Meeting Chair | Leon Wu |
| Project | MSE800 – Group Assessment 2 |
| Platform | Microsoft Teams (proposed) |
| Time | To be confirmed |

1. Sprint Progress Review and Planning

Leon will first review the team's overall progress using Jira, summarising the work completed since the previous meeting, outstanding tasks and current Sprint status.

Sprint 2 Review (20–23 October)

Review the completion status of the following User Stories:

US-001 – Log in by role

US-002 – Manage staff accounts

US-003 – Keep learner records

US-004 – Record attendance by hand

US-014 – Manage class sessions

Identify completed and incomplete Stories, review outstanding Subtasks and discuss any blockers. Confirm how unfinished work will be handled and update Jira accordingly.

Sprint 3 Planning (24–28 October)

Review the following User Stories:

US-005 – Print attendance record

US-006 – Create a lesson

US-008 – Flag Māori content for review

US-013 – Access shared lesson materials

Confirm individual responsibilities, development priorities, dependencies and expected deliverables.

2. Individual Progress Updates

Following the Jira review, each team member reports their individual progress, outstanding work, difficulties encountered and next steps.

Leon: Report on assigned User Story development, Jira management and outstanding issues.

Pei: Report on assigned User Stories, UI design integration, testing preparation and documentation updates.

Micheal: Report on technical development, database design, Git branching, baseline code integration and technical documentation.

Sandhya: Report on assigned User Stories, development progress and any issues requiring team support.

3. Issues and Team Discussion

Briefly discuss only key issues that may affect overall project progress, Sprint delivery or team coordination.

Detailed technical and requirements-related issues will be discussed at tomorrow's face-to-face meeting.

4. Next Meeting

Date: Saturday, 24 October 2026

Time: After class

Location / Platform: Face-to-face (Yoobee College)

Main Purpose: Discuss and resolve technical and requirements-related issues encountered during development.

Team members should prepare specific questions or issues in advance to facilitate discussion and agree on practical solutions.