Test Plan – Ako

1. Purpose and scope

This plan shows how the team will prove that Ako does what the 17 user stories and 11 non-functional requirements say, using unit tests, system tests and user acceptance tests. It covers assessment Task 7 (acceptance criteria and testing) and supports NFR-09: every story has acceptance criteria and a recorded test result.

- In scope: the 9 first-release stories (US-001, 002, 003, 004, 005, 006, 008, 014, 015; 31 points) get full testing in Sprints 1 to 3. The 8 Later stories (US-007, 009, 010, 011, 012, 013, 016, 017) have test cases written now and are run only if the story is built. Update 26 October 2026: all 8 Later stories were built in Sprint 3, so their test cases are run as well and have rows in section 7.3. The "Later" labels in this plan show the original plan.

- Source of truth: the acceptance criteria on each story card in MSE800_User_Stories.docx, the requirements specification and the UI design document. Message text must match the UI message catalogue exactly. Updated 26 October 2026: UT-33, UT-65 to UT-67 and section 6.4 follow the decisions recorded in the story notes (US-008, US-012, US-015).

- Not tested: real learner data (never used), hosting or uptime, and any feature in the Won't list.

- Design is still open: class and table names will be confirmed at the design meeting on 20 October. Test cases below name modules by responsibility, so they stay valid when names change. Update 26 October 2026: the design is settled; tables and columns are in database/README.md and database/database-schema.md.

2. Test strategy

Testing happens at three levels. Each story is checked at the lowest level that can find a fault, and the same acceptance criteria are checked again by a person at the top level.

| Level | What it checks | Who | When | Tool and evidence |
| --- | --- | --- | --- | --- |
| Unit | One function or class alone: validation, rules, calculations, permissions | The developer who owns the story | While building, before the pull request | pytest (the team standard), temporary test database. Test output saved per sprint |
| System | The whole running system through its pages: workflows across modules, role access, non-functional targets | A teammate who did not build the story, plus the Story Owner verifying | End of Sprint 2 and Sprint 3, and before submission | Manual scripts in section 5, browser tools, print preview, accessibility checker. Result table in section 7 |
| User acceptance | Whether real people can do their tasks and the outcome is acceptable, including for Māori communities | Test users who did not build Ako, observed by a team member. Kaiārahi for Māori-specific criteria | Sprint 3 (26 to 27 October); Kaiārahi consultation held on 24 October 2026 | Task scripts, observation notes, feedback form in section 6 |

Rules the team follows (from the development standards, section 9):

- Tests run independently and in any order. They never touch the real database and use made-up data only.

- A fixed defect gets a regression test when the failure can be tested.

- A test checks what the user or caller can observe, not how the code is written. Coverage is shown as supporting evidence only.

- Every acceptance criterion on a story card maps to at least one test case, so the card's Given, When, Then rows become test steps.

Entry and exit criteria

| Level | Starts when | Passes when |
| --- | --- | --- |
| Unit | The story's code compiles and its branch is open | All unit cases for the story pass and no case is skipped without a reason |
| System | Stories for the sprint are merged into the dev branch and unit tests pass | All system cases for the sprint pass, no open defect of severity Critical or High |
| User acceptance | System tests pass and the build runs from the README | All Must stories pass their acceptance criteria with the test users, the success targets in section 6 are met, and open defects are recorded with an owner |

3. Test environment and data

All testing uses made-up people and a database that can be thrown away. No real learner or volunteer data is ever loaded (NFR-05).

| Item | Setup |
| --- | --- |
| Database | Throwaway database volumes for each run (tests/system/README.md), or the isolated Docker test environment (tests/docker/README.md). Each service creates its tables when it starts. Never the demo data or real data |
| Test data | About 60 generated learners (some with the same name, one with a 100-character and one with a 101-character name, some with macrons such as Tāne), 2 coordinators, 4 teachers, 1 deactivated teacher, 12 past sessions with attendance, 10 lessons (3 with Māori content: not reviewed, reviewed, files changed after review), a valid 10-row CSV and bad CSV files. There is no shared data script: each automated test creates the made-up learners, classes, lessons and accounts it needs, with random suffixes, so it runs on any throwaway database; each manual script in docs/system_test lists the data to add before the run |
| Desktop browsers | Current Chrome, Edge and Firefox on a laptop or desktop at 1280 px wide. Safari only if a team member has it |
| Phone | Current phone browser at 360 px wide for the public and learner pages (US-009 to US-013) |
| Print | Print preview on A4 portrait in black and white for attendance lists, reports and the QR page |
| Install check | A person who did not build the system installs and runs it from the README only (NFR-04: 30 minutes) |
| Accounts | One test account per role: coordinator, teacher, deactivated teacher. Passwords are test values and never reused anywhere else |

The system is in English, so all test messages are English and are copied from the UI design document, section 7.

4. Unit test plan

Unit tests cover the rules that can be wrong without anyone noticing on screen. 70 cases are planned. Each case is one pytest test with a name that states the rule, for example test_name_of_101_characters_is_rejected. Cases marked Later are written only when that story is built.

4.1 Accounts and access (US-001, US-002)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-01 | Password hashing | Save a password | Stored value is a hash, never the text. Same password gives a different hash with a new salt | US-001 |
| UT-02 | Login check | Correct username and password | Login succeeds and the role is returned | US-001 AC1 |
| UT-03 | Login check | Wrong password, and unknown username | Both fail with the same message, "Username or password is incorrect" | US-001 AC2 |
| UT-04 | Lockout rule | 4 wrong passwords, then the 5th | Not locked after 4. Locked for 10 minutes after the 5th. Message says when to try again | US-001 AC3 |
| UT-05 | Lockout rule | Correct password while locked, then after 10 minutes | Refused while locked. Allowed after 10 minutes. A success resets the failed count | US-001 AC3 |
| UT-06 | Session rule | 29 minutes idle, and 31 minutes idle | Valid at 29. Ended at 31. Log out ends it at once | US-001 AC5 |
| UT-07 | Permission check | Teacher asks for a coordinator action (accounts, reports, import, correction) | Refused with "You do not have permission" and no data returned | US-001 AC4 |
| UT-08 | Permission check | Coordinator and teacher on each action in the roles table | Result matches the roles and permissions table exactly (one case per row) | US-001 |
| UT-09 | Account creation | Username that already exists | Refused with "Username already taken"; no account created | US-002 |
| UT-10 | Account creation | Password of 7 and of 8 characters | 7 refused with "Password must be at least 8 characters". 8 accepted | US-002 |
| UT-11 | Account deactivation | Deactivate a teacher | Teacher cannot log in. Their lessons and attendance records remain and keep their author | US-002 |
| UT-12 | Account deactivation | Deactivate the only active coordinator | Refused. At least one coordinator must stay active | US-002 |
| UT-69 | Account creation and edit | Coordinator submits a name, a new username and an 8-character password; then changes the teacher's name | Account created and listed. The new name shows in the staff list | US-002 AC1, AC6 |

4.2 Learners (US-003)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-13 | Learner validation | First name and family name given | Saved and returned in the list | US-003 AC1 |
| UT-14 | Learner validation | Empty first name, and empty family name | Refused with "First name is required" (and the matching family-name message); nothing saved | US-003 AC2 |
| UT-15 | Learner validation | Name of 100 and of 101 characters | 100 accepted. 101 refused with "Name must be 100 characters or fewer" | US-003 AC5 |
| UT-16 | Duplicate check | Add a learner with the same first and family name | Warning returned. Adding anyway is allowed and gives two records | US-003 AC4 |
| UT-17 | Learner update | Change first language | New value stored and shown. Other fields unchanged | US-003 AC3 |
| UT-18 | Privacy rule | Try to store date of birth, address, ID number or photo | No such field exists. Extra fields in a request are ignored or refused | US-003, NFR-05 |
| UT-19 | Text handling | Name with macrons (Tāne) and with an apostrophe (O'Neill) | Stored and returned exactly as typed | NFR-10 |

4.3 Class sessions (US-014)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-20 | Session creation | "Start today's class" with no session for today | One session for today's date is created | US-014 AC1 |
| UT-21 | Session creation | Same action again on the same day | The existing session is returned. No second session is created | US-014 AC2 |
| UT-22 | Session creation | Date in the future, and today's date | Future refused with "Date cannot be in the future". Today accepted | US-014 AC6 |
| UT-23 | Lesson link | Link a saved lesson to a session | Session shows the lesson title. The lesson record is unchanged | US-014 AC3 |
| UT-24 | Session list | Sessions on 3 different dates | Returned newest first with date and lesson title | US-014 AC4 |
| UT-25 | Session deletion | Delete a session that has attendance, and one that has none | First refused with "This session has attendance and cannot be deleted". Second allowed | US-014 AC5 |

4.4 Attendance in class (US-004)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-26 | Mark present | Tick one learner in an open session | Record with the time. Present count rises by 1 | US-004 AC1 |
| UT-27 | Mark present | Tick the same learner again | No duplicate record. "Already signed in" returned | US-004 AC3 |
| UT-28 | Unmark | Untick a learner marked by mistake | Record removed. Count falls by 1 | US-004 AC4 |
| UT-29 | Add and mark | A name not on the list with "Add and mark present" | Learner created and marked present in one step. If the name already exists, the existing learner is used | US-004 AC2 |
| UT-30 | Present count | 0, 1 and 50 present out of 50 | Count is correct each time | US-004 |
| UT-31 | Past-session lock | A teacher changes attendance of a session dated before today | Refused with "Only a coordinator can correct past attendance" | US-015 AC3 |

4.5 Correcting and viewing attendance (US-015, US-016)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-32 | Correction | Coordinator marks a learner present in last week's session | Record shows Present. A log entry stores the coordinator, the old and new value and the time | US-015 AC1 |
| UT-33 | Correction | Coordinator unticks a learner marked present by mistake | Record kept and set to absent (not deleted), count falls by 1, change logged | US-015 AC2 |
| UT-34 | Change history | Open the history of a corrected session | Every change shows who, what and when, in time order. A session with no changes shows an empty history | US-015 AC4 |
| UT-35 | Change log | Try to edit or delete a log entry | Not possible. The log is append-only | US-015 |
| UT-36 | Attendance history (Later) | Learner present at 3 of 5 sessions | Five rows newest first with Present or Absent. Summary "Present 3 of 5" | US-016 AC1 |
| UT-37 | Attendance history (Later) | Date range that includes 2 sessions | Only those 2 sessions listed. Count matches | US-016 AC2 |
| UT-38 | Attendance history (Later) | Learner with no records, and a teacher opening the history | "No attendance recorded yet". Teacher can read but not change | US-016 AC3, AC4 |

4.6 Lessons and Māori content (US-006, US-008, US-007)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-39 | Lesson validation | Empty title; no date; no tag | Each refused with its message ("Title is required" and the date and tag messages). Nothing saved | US-006 |
| UT-40 | File rule | Files of 10 MB and 10.1 MB; PDF, DOCX, JPG, PNG, and an EXE | 10 MB and the four types accepted. Larger file and wrong type refused with a message stating the rule. The other lesson details are kept | US-006 |
| UT-41 | File storage | Save a file and download it again | Same content and same file name | US-006 |
| UT-42 | Lesson ownership | Teacher edits their own lesson, then another teacher's; coordinator edits any lesson | Own lesson allowed. Another teacher's refused. Coordinator allowed | US-006, roles table |
| UT-43 | Lesson deletion | Delete a lesson | Lesson leaves the list and its files can no longer be downloaded. Sessions that linked it keep a title but not the file | US-006 |
| UT-44 | Māori flag | Tick "Contains Māori content" | Status becomes "Māori content – not yet reviewed" | US-008 |
| UT-45 | Review record | Coordinator saves a review with name and date | Status becomes "Reviewed by [name], [date]" | US-008 |
| UT-46 | Review record | Empty reviewer name; future date; a teacher tries to record a review | Name and date refused with a message and the status does not change. Teacher refused | US-008 |
| UT-47 | Review reset | Change or add a file on a reviewed lesson | Status returns to not yet reviewed | US-008 |
| UT-48 | Macron handling | Save and export a lesson title with macrons | Exactly as typed in the list, the page and exports | NFR-10 |
| UT-49 | Search (Later) | Search "BUS" and "bus"; a word with no match | Same results for both. No match returns "No lessons found" | US-007 |
| UT-50 | Copy lesson (Later) | Copy a lesson | New draft titled "Copy of …" with the same tags and files, empty date, original unchanged. Saving without a date gives "Lesson date is required" | US-007 |
| UT-70 | Lesson save and edit | Save a lesson with title, date and one tag; then edit only the title | Lesson listed with date and tags. After the edit the new title shows and the date and materials are unchanged | US-006 AC1, AC5 |

4.7 Reports and CSV export (US-005)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-51 | Report query | Date range covering 3 sessions | One row per learner and one column per session with Present or Absent | US-005 |
| UT-52 | Report validation | Start after end; dates with no sessions | "Start date must be before end date" and "No classes found for these dates". No file made | US-005 |
| UT-53 | CSV export | Export a range with a name containing a comma, quote and macron | Valid CSV, opens correctly, UTF-8, text unchanged | US-005 |
| UT-54 | Permission | Teacher asks for a report | Refused with "You do not have permission" | US-005 |

4.8 Learner import from CSV (US-017, Later)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-55 | CSV import | Valid file with 10 rows | 10 learners added. "10 learners imported" | US-017 AC1 |
| UT-56 | CSV import | 2 rows match existing learners | Those 2 skipped and listed. The other rows imported | US-017 AC2 |
| UT-57 | CSV import | A row with an empty first name | That row rejected with its row number. The other rows imported | US-017 AC3 |
| UT-58 | CSV import | A row with a 101-character name | Row rejected with "Name must be 100 characters or fewer" and its row number | US-017 AC4 |
| UT-59 | CSV import | A text file renamed .csv; a file over 1 MB; a non-UTF-8 file | Refused with a message stating the rule. Nothing imported | US-017 AC5 |
| UT-60 | CSV import | Teacher uploads a file | Refused with "You do not have permission" | US-017, roles table |

4.9 Public page, interest form and QR check-in (Later)

| ID | Unit under test | Case | Expected result | Story |
| --- | --- | --- | --- | --- |
| UT-61 | Interest form | Email "sam@"; valid email; message of 500 and 501 characters; consent not ticked | Bad email refused with "Please enter a valid email address". 501 refused with "Message must be 500 characters or fewer". No consent, no save | US-010 |
| UT-62 | Enquiry access | Teacher and logged-out visitor open the enquiry list | Both refused. Coordinator allowed | US-010 |
| UT-63 | Check-in code | Create a code for two sessions | Each has a different long random token, not the date | US-011, NFR-11 |
| UT-64 | Check-in code | Use a code 3 h 59 min and 4 h 01 min after opening; after Close | Works before 4 hours. Refused after 4 hours or Close. No sign-in recorded | US-011, NFR-11 |
| UT-65 | Learner sign-in | Name that matches; name that does not; the same learner twice; a name shared by two learners | Match gives Present with the time. No match gives "We could not find that name. Please ask the teacher". Second sign-in gives "Already signed in". A shared name is never guessed: it gives the same message, and the teacher ticks the right learner | US-012 |
| UT-66 | Sign-in privacy | Inspect the stored attendance record and the wrong-name counter | The attendance record holds only the learner, the time and the teacher who opened check-in. No location or device detail. The wrong-name counter keeps only keyed hashes of the phone's random id and of the address, deleted after an hour | NFR-05 |
| UT-67 | Sign-in rate limit | 10 wrong names, then an 11th, from one phone within 10 minutes; then a real name from another phone on the same Wi-Fi | The 11th is blocked for 10 minutes. The other phone still signs in. An address is blocked only after 50 wrong names | NFR-11 |
| UT-68 | Materials (Later) | Lesson with shared files; none shared; unreviewed Māori lesson; no sign-in | Shared files only; "No materials for today"; "Materials will be added soon"; no file names shown | US-013 |

5. System test plan

System tests run the whole product in a browser, from the test data set, and check workflows that cross modules. A tester follows the steps and records Pass or Fail with a screenshot for each case. Each case ends with the expected message text from the UI design document.

5.1 Workflow scenarios

| ID | Scenario | Steps | Expected result | Stories | Sprint |
| --- | --- | --- | --- | --- | --- |
| ST-01 | Teacher runs a class | Log in as teacher. Choose "Start today's class". Tick 5 learners. Add a learner not on the list with "Add and mark present". Untick one learner by mistake. Log out | Session for today exists. Present count matches the ticks. New learner is in the learner list. Unticked learner is not present | US-001, 003, 004, 014 | 2 |
| ST-02 | Reopen today's class | Choose "Start today's class" a second time | The same session opens. The session list shows one session for today | US-014 | 2 |
| ST-03 | Link a lesson to a class | Create a lesson with 2 files and 2 tags. Start a class and link the lesson | Session list shows the lesson title. The lesson is unchanged | US-006, 014 | 2 |
| ST-04 | Coordinator corrects attendance | Log in as coordinator. Open last week's session. Mark a missing learner present. Untick one learner. Open the change history | Count changes by +1 then -1. History lists both changes with the coordinator's name and time | US-015 | 3 |
| ST-05 | Teacher cannot correct | Log in as teacher. Open last week's session | Names are visible, tick boxes are not, and "Only a coordinator can correct past attendance" is shown. Typing the correction address gives "You do not have permission" | US-015, 001 | 3 |
| ST-06 | Attendance report | As coordinator, choose a date range with 3 sessions. Export PDF and CSV | PDF has one row per learner and one column per date. CSV opens in a spreadsheet with correct names. Corrected values appear in the report | US-005, 015 | 3 |
| ST-07 | Report errors | Start date after end date. Then a range with no sessions | "Start date must be before end date" and "No classes found for these dates". No file downloads | US-005 | 3 |
| ST-08 | Teacher accounts | Coordinator adds a teacher, edits the name, deactivates the account. The teacher then tries to log in | New teacher can log in. After deactivation the login fails. The teacher's lessons and attendance remain | US-002 | 3 |
| ST-09 | Lesson with Māori content | Teacher creates a lesson and ticks "Contains Māori content". Coordinator records a review with name and date. Teacher then adds a file | Label goes from not yet reviewed to "Reviewed by [name], [date]", then back to not yet reviewed after the new file | US-006, 008 | 2 |
| ST-10 | Lesson file rules | Attach a 10.1 MB file and an EXE file | Both refused with a message stating the rule. Title, date and tags are kept on the form | US-006 | 1 |
| ST-11 | Learner records | Add a learner, edit the first language, add a same-name learner and choose Cancel, then Add anyway | List updates within 2 seconds. Duplicate warning shows with Cancel and Add anyway | US-003 | 1 |
| ST-12 | Login rules | Wrong password once. Wrong password 5 times. Wait 10 minutes. Log in. Stay idle 31 minutes | Correct messages each time. Account unlocks after 10 minutes. Session ends after 30 idle minutes | US-001 | 1 |
| ST-13 | Import learners (Later) | Coordinator uploads the valid CSV, then a file with duplicates and bad rows, then a non-CSV file | Messages and counts match the story. Teacher does not see the Import button | US-017 | Later |
| ST-14 | QR check-in (Later) | Teacher opens check-in. A second device scans the code, signs in, and opens materials. Teacher closes check-in. Device scans again | Learner shows Present within 10 seconds. After closing, the page shows "Check-in is closed. Please ask the teacher" | US-011, 012, 013 | Later |
| ST-15 | Public page and interest form (Later) | On a phone, open the public page, send the interest form with a bad email, then a good one. Log in as coordinator and open Enquiries | Messages match. The enquiry appears for the coordinator only | US-009, 010 | Later |

5.2 Role and access test

One tester walks the roles and permissions table (requirements specification, section 5.1) with each role. The test passes only when every Yes can be done, every "-" is refused with "You do not have permission" and no data, and every "View only" shows the data without any edit control. The tester also types the address of each coordinator page while logged in as a teacher and while logged out.

5.3 Non-functional tests

| ID | Requirement | How it is tested | Pass target | Sprint |
| --- | --- | --- | --- | --- |
| NT-01 | NFR-01 Works with paper | Print preview on A4 portrait in black and white: attendance list, report, and the QR page (Later) | Readable, no name cut off, no menu bar printed | 3 |
| NT-02 | NFR-02 Desktop browser only | Complete ST-01 to ST-09 on desktop Chrome, Edge and Firefox with no phone | Every volunteer feature works | 3 |
| NT-03 | NFR-03 No running cost | Run from the README on a laptop with no paid service | Runs locally. No paid account needed | 3 |
| NT-04 | NFR-04 Easy to maintain | A person who did not build it installs and runs from the README only. Time it | Running in 30 minutes or less | 3 |
| NT-05 | NFR-05 Privacy | Inspect every form and database table. Check that demo data is made up. Check password storage | No date of birth, address, ID number, photo or ethnicity. Passwords hashed. Only made-up people | 2 and 3 |
| NT-06 | NFR-06 Plain and accessible | Run an accessibility checker. Measure text size and contrast. Use keyboard only. Test the public page at 360 px | Body text 18 px or more, contrast 4.5:1 or more, audit score 90 or more, no sideways scroll, every action by keyboard | 3 |
| NT-07 | NFR-07 Fast enough | Time the learner list with 50 learners, lesson search, and the attendance page | Within 3 seconds each. Search within 2 seconds. PDF for 12 classes and 50 learners within 10 seconds | 3 |
| NT-08 | NFR-08 Basic security | Repeat the lockout and idle tests. Try a changed address and a SQL-like text in each form field | Lock after 5 wrong passwords for 10 minutes. Session ends after 30 minutes. No error, no data leak | 3 |
| NT-09 | NFR-09 Traceable | Check that each story has acceptance criteria, a test case, a recorded result and a commit in version control | Complete result table in section 7 | 3 |
| NT-10 | NFR-10 Correct te reo | Enter Māori words with macrons in names, titles and tags. View in list, page and exports | Macrons shown exactly as typed everywhere | 2 |
| NT-11 | NFR-11 Secure check-in (Later) | Repeat UT-63 to UT-67 through the browser | Code works only while open and for 4 hours at most. 11th wrong name in 10 minutes is blocked | Later |

6. User acceptance test plan

User acceptance testing asks whether people can do their real tasks with Ako, and whether the result is acceptable to the people it serves, including Māori communities (Task 7). The project has no live client and no real learners, so the tests use stand-in users, made-up data, and a Kaiārahi consultation held on 24 October 2026 (section 6.4).

6.1 Participants

| Group | Who | Number | Why |
| --- | --- | --- | --- |
| Teacher stand-ins | Classmates or friends who did not build Ako. Ask for at least one who is not confident with computers, because the real volunteers are mostly not trained teachers and some are older | 3 | Tests US-001, 003, 004, 006, 014 from the teacher's side |
| Coordinator stand-in | One person acting as the club lead, briefed with Julie's described needs. If Julie agrees, she can be offered a short look at the screens, but she is not an active client and is not required | 1 to 2 | Tests accounts, correction, reports and review |
| Visitor stand-ins (Later) | Two people with English as a second language, on their own phone | 2 | Tests the public page and the learner pages in plain English |
| Kaiārahi | The external cultural adviser. Sandhya facilitated the consultation held on 24 October 2026 | 1 | Acceptance criteria for Māori content. Consultation is not by itself approval; record endorsement only if explicitly given |
| Observer and note taker | A team member who did not build the screens being tested | 1 per session | Records without helping |

Participants use only made-up data. They give consent for notes and for any screen recording, and no one is identified in the report.

6.2 Task scripts

Tester reads the task aloud, gives no hints, and records success, time, errors and comments. A task is a Success when the person finishes alone, a Help when the observer must explain, and a Fail when they give up.

| ID | Role | Task, in plain words | Stories | Success means |
| --- | --- | --- | --- | --- |
| UA-01 | Teacher | You are at the library laptop. Log in and start today's class | US-001, 014 | Class session open for today |
| UA-02 | Teacher | Five learners have arrived. Mark them present. One just arrived and is not on the list: add her and mark her present | US-004 | Right present count. New learner is on the list |
| UA-03 | Teacher | You ticked a name by mistake. Fix it | US-004 | Mistaken tick removed |
| UA-04 | Teacher | Add a lesson about using the bus with a PDF and two topic tags | US-006 | Lesson saved with file and tags |
| UA-05 | Teacher | Mark this lesson as containing Māori content. What does the page now tell you? | US-006, 008 | Person finds and understands the "not yet reviewed" label |
| UA-06 | Coordinator | Last week a learner was marked absent by mistake. Correct it and show who changed it | US-015 | Corrected, and history found |
| UA-07 | Coordinator | Print attendance for the last two weeks | US-005 | PDF produced and readable on paper |
| UA-08 | Coordinator | Add a new volunteer teacher account. Later, stop an old one from logging in | US-002 | Account created and another deactivated |
| UA-09 | Coordinator | Record that a lesson with Māori content has been reviewed by a named person | US-008 | Review recorded with name and date |
| UA-10 | Teacher | You try to open the accounts page. What happens? | US-001 | Person understands "You do not have permission" |
| UA-11 | Visitor (Later) | On your phone, find when and where the class meets and ask to join | US-009, 010 | Finds time and place and sends the form |
| UA-12 | Learner (Later) | Scan the code, sign in, and open today's files | US-012, 013 | Signed in and file opened |
| UA-13 | Coordinator (Later) | Import the sample learner list | US-017 | Right counts shown |

6.3 What is measured

| Measure | How | Target (proposed) |
| --- | --- | --- |
| Task success | Share of tasks finished alone (UA-01 to UA-10) | 80% or more. No task fails for two people in a row |
| Errors and confusion | Wrong clicks, messages not understood, stops. Each is noted with the screen | Every item logged and triaged |
| Satisfaction | Ten-question System Usability Scale after the session (a standard questionnaire, scored 0 to 100) | Average 68 or more |
| Plain language | Participants point out any word or message they did not understand | No message that two people misread |
| Acceptance | Each Must story's acceptance criteria read aloud and checked against what the person saw | Every criterion Pass |

UAT measurement results (sessions on 27 Oct 2026)

Observed figures below are from the four sessions recorded in uat_user_test_results.md. Do not infer participant results from the story-level Pass entries in section 7.3.

| Measure | Observed result to enter | Evidence / reviewer |
| --- | --- | --- |
| Task success (UA-01 to UA-10) | Completed alone: 15 / 16 tasks (93.75%). Any task failed by two participants in a row: No. | UAT user test records, sections 1–2. Observer: Pei. Target: at least 80%; no repeated failure. |
| Errors and confusion | Items observed: 1 (OBS-01). All logged and triaged: Yes (1/1). | uat_user_test_results.md, section 3. Owner: Design Team; disposition: refine tag-input placeholder. Target: every item logged and triaged. |
| Satisfaction (SUS) | Participants: 4. Average score: 86.25 / 100. | uat_user_test_results.md, section 4: four completed forms and scoring. Target: average at least 68. |
| Plain language | Messages misunderstood by two or more participants: 0. | uat_user_test_results.md, section 3. Observer: Pei. One UA-04 clarification request; no wording was misunderstood by two or more participants. Target: none. |
| Must-story acceptance | Section 7.3 records all five Must stories as Pass: 27 / 27 criteria. Owner confirmation and countersignature: recorded in section 6.5. | See section 7.3 for story results and section 6.5 for sign-off. |

Pass targets are the team's proposal. They are not from the client and the team can change them at the design meeting.

6.4 Kaiārahi acceptance session

The rubric asks for documented consultation with a Kaiārahi at kickoff, requirements and acceptance testing. Sandhya facilitated the acceptance-stage consultation on Saturday 24 October 2026. This records the acceptance-stage session; do not treat kickoff or requirements-stage consultation as complete unless separately documented. Record the Kaiārahi’s role, discussion notes and any agreed actions from the session evidence. The fact that the session was held does not by itself imply endorsement; record approval only if it was explicitly given.

| Te Tiriti principle | What the team shows or asks | What is recorded |
| --- | --- | --- |
| Partnership | Is the Māori content review step and its wording right? Who should decide the review? (US-008) | Name or role of the Kaiārahi, date, notes, changes made as a result |
| Participation | Can older volunteers and newcomers use the screens? Is the wording of the public page welcoming? Any greeting in te reo ("Kia ora") is checked first (US-009) | Comments on language and layout, changes made |
| Protection | Is te reo shown correctly with macrons? Is it right to hide unreviewed Māori material from learners only, as the team decided on 23 October (US-008, US-013)? Is the name Ako used respectfully? Is learner data minimal (NFR-05)? | Answers, wording agreed, anything the Kaiārahi does not agree with |

Consultation status: held on 24 October 2026. Record the actual advice and any resulting changes from the session. Mark Māori-specific acceptance criteria Not yet confirmed wherever the session did not explicitly confirm them.

6.5 Sign-off

The team accepts the first release when every Must story passes its acceptance criteria in the system test and user test, the targets in 6.3 are met or each miss has a written reason, no Critical or High defect is open, and the Kaiārahi result (or the missing result) is recorded. The Story Owner confirms each story, and one other team member countersigns.

Complete one row per story. The Story Owner confirms the recorded acceptance result and evidence; a different team member reviews and countersigns. All rows start Pending. This team sign-off does not represent Kaiārahi approval.

| Story | Owner | Story Owner confirmation (name/signature, date) | Countersignature (different team member, date) | Status |
| --- | --- | --- | --- | --- |
| US-001 Log in by role | Leon | Name/signature: Leon; Date: 27/10/2026 | Name/signature: Sandhya; Date:27/10/2026 | Signed off |
| US-002 Manage staff accounts | Leon | Name/signature: Leon; Date: 27/10/2026 | Name/signature: Michael; Date: 27/10/2026 | Signed off |
| US-003 Keep learner records | Pei | Name/signature: Pei; Date: 27/10/2026 | Name/signature: Sandhya; Date: 27/10/2026 | Signed off |
| US-004 Record attendance by hand | Pei | Name/signature: Pei; Date: 27/10/2026 | Name/signature: Sandhya; Date: 27/10/2026 | Signed off |
| US-005 Print attendance record | Michael | Name/signature: Michael; Date: 27/10/2026 | Name/signature: Leon; Date: 27/10/2026 | Signed off |
| US-006 Create a lesson | Sandhya | Name/signature: Sandhya; Date: 27/10/2026 | Name/signature: Pei; Date: 27/10/2026 | Signed off |
| US-007 Find and copy lessons | Sandhya | Name/signature: Sandhya; Date: 27/10/2026 | Name/signature: Pei; Date: 27/10/2026 | Signed off |
| US-008 Flag Māori content for review | Pei | Name/signature: Pei; Date: 27/10/2026 | Name/signature: Michael; Date: 27/10/2026 | Signed off |
| US-009 View club information | Sandhya | Name/signature: Sandhya; Date: 27/10/2026 | Name/signature: Pei; Date: 27/10/2026 | Signed off |
| US-010 Register interest in classes | Leon | Name/signature: Leon; Date: 27/10/2026 | Name/signature: Pei; Date: 27/10/2026 | Signed off |
| US-011 Open check-in with a QR code | Michael | Name/signature: Michael; Date: 27/10/2026 | Name/signature: Pei; Date: 27/10/2026 | Signed off |
| US-012 Sign in by scanning the QR code | Pei | Name/signature: Pei; Date: 27/10/2026 | Name/signature: Michael; Date: 27/10/2026 | Signed off |
| US-013 See lesson materials after signing in | Sandhya | Name/signature: Sandhya; Date: 27/10/2026 | Name/signature: Michael; Date: 27/10/2026 | Signed off |
| US-014 Manage class sessions | Michael | Name/signature: Michael; Date: 27/10/2026 | Name/signature: Sandhya; Date: 27/10/2026 | Signed off |
| US-015 Correct a past attendance record | Pei | Name/signature: Pei; Date: 27/10/2026 | Name/signature: Leon; Date: 27/10/2026 | Signed off |
| US-016 View a learner's attendance history | Michael | Name/signature: Michael; Date: 27/10/2026 | Name/signature: Leon; Date: 27/10/2026 | Signed off |
| US-017 Import learners from a CSV file | Leon | Name/signature: Leon; Date: 27/10/2026 | Name/signature: Michael; Date: 27/10/2026 | Signed off |

7. Schedule, defects and test records

7.1 Schedule

Dates follow the sprint plan (Sprint 1 16 to 19 Oct, Sprint 2 20 to 23 Oct, Sprint 3 24 to 28 Oct). They were proposed, and Sprint 3 was confirmed as 24 to 28 October at the team meeting of 20 October.

| Sprint | Unit tests | System tests | User tests | Also |
| --- | --- | --- | --- | --- |
| 1 (16–19 Oct) | Written with the code for US-001, 003, 006 (UT-01 to UT-19, UT-39 to UT-43) | ST-10, ST-11, ST-12 | None | Generate the test data script. Set up pytest and the test database |
| 2 (20–23 Oct) | US-004, 008, 014 (UT-20 to UT-31, UT-44 to UT-48) | ST-01, 02, 03, 09 and the first NT-05 and NT-10 checks | Early look at the screens by one stand-in teacher (optional) | Sandhya arranges the Kaiārahi consultation, held on 24 October 2026 in Sprint 3 |
| 3 (24–28 Oct) | US-002, 005, 015 (UT-09 to UT-12, UT-32 to UT-35, UT-51 to UT-54) | ST-04 to ST-08, the role test (5.2), NT-01 to NT-10 | UA-01 to UA-10 with the test users. Kaiārahi session held on 24 October 2026; record outcomes | Fill the result table. Fix defects and rerun failed cases. Sign-off |
| If time allows | UT-36 to UT-38, UT-49, 50, 55 to 68 | ST-13 to ST-15, NT-11 | UA-11 to UA-13 | Only for stories that are built |

7.2 Defect handling

Defects are logged in Jira (Taiga is the fallback) with: ID, story, test case, steps, expected and actual result, screenshot, severity, owner and status. The Story Owner fixes it, a different team member retests, and a regression test is added when the failure can be tested.

| Severity | Meaning | Example | Rule |
| --- | --- | --- | --- |
| Critical | The system cannot be used, data is lost or leaked, or a role sees what it must not | A teacher can open the accounts page and see staff data | Fix before anything else. Blocks sign-off |
| High | A Must story acceptance criterion fails and there is no workaround | Present count is wrong | Fix in the sprint. Blocks sign-off |
| Medium | A criterion fails but a workaround exists, or a message is wrong | Wrong message text | Fix if time allows, otherwise record as known |
| Low | Cosmetic, spelling, spacing | Misaligned label | Record. Fix at the end |

7.3 Test result record

Every story has one row. The tester fills the last four columns each time the story is tested, and the screenshots are kept with the sprint evidence. This table is the evidence for NFR-09 and Task 7.

| Story | Test cases | Criteria passed | Result | Date | Tester |
| --- | --- | --- | --- | --- | --- |
| US-001 Log in by role | UT-01 to 08, ST-12, UA-01, UA-10 | 5 / 5 | Pass | 26/10/2026 | Sandhya |
| US-002 Manage staff accounts | UT-09 to 12, UT-69, ST-08, UA-08 | 6 / 6 | Pass | 26/10/2026 | Michael |
| US-003 Keep learner records | UT-13 to 19, ST-11 | 5 / 5 | Pass | 26/10/2026 | Sandhya |
| US-004 Record attendance by hand | UT-26 to 30, ST-01, UA-02, UA-03 | 5 / 5 | Pass | 26/10/2026 | Sandhya |
| US-005 Print attendance record | UT-51 to 54, ST-06, ST-07, UA-07 | 5 / 5 | Pass | 26/10/2026 | Leon |
| US-006 Create a lesson | UT-39 to 43, UT-70, ST-03, ST-10, UA-04 | 6 / 6 | Pass | 26/10/2026 | Pei |
| US-007 Find and copy lessons | UT-49, UT-50, ST-03 (extend), UA-04 (extend) | 5 / 5 | Pass | 26/10/2026 | Pei |
| US-008 Flag Māori content | UT-44 to 48, ST-09, UA-05, UA-09 | 5 / 5 | Pass | 27/10/2026 | Michael |
| US-009 View club information | ST-15, UA-11 | 5 / 5 | Pass | 26/10/2026 | Pei |
| US-010 Register interest | UT-61, UT-62, ST-15, UA-11 | 5 / 5 | Pass | 26/10/2026 | Pei |
| US-011 Open check-in with a QR code | UT-63, UT-64, ST-14, UA-12 | 6 / 6 | Pass | 26/10/2026 | Pei |
| US-012 Sign in by scanning | UT-65 to 67, ST-14, UA-12 | 6 / 6 | Pass | 26/10/2026 | Michael |
| US-013 See lesson materials | UT-68, ST-14, UA-12 | 6 / 6 | Pass | 26/10/2026 | Michael |
| US-014 Manage class sessions | UT-20 to 25, ST-01 to 03 | 6 / 6 | Pass | 26/10/2026 | Sandhya |
| US-015 Correct a past attendance record | UT-31 to 35, ST-04, ST-05, UA-06 | 4 / 4 | Pass | 26/10/2026 | Leon |
| US-016 View a learner's attendance history | UT-36 to 38, ST-04 (extend), UA-06 (extend) | 4 / 4 | Pass | 26/10/2026 | Leon |
| US-017 Import learners from CSV | UT-55 to 60, ST-13, UA-13 | 5 / 5 | Pass | 26/10/2026 | Michael |

Rows for the stories first planned as Later were added on 26 October 2026, when they were built in Sprint 3. Their cases come from section 8.

The number of criteria is the number of Given, When, Then rows on each story card. Update it if a card changes.

8. Traceability matrix

Every story has at least one system and user test, and every story with logic has unit tests. US-009 is a static page, so it has no unit test. A story with no test would leave its acceptance criteria unchecked.

| Story | Priority, sprint | Unit tests | System tests | User tests |
| --- | --- | --- | --- | --- |
| US-001 Log in by role | Must, 1 | UT-01 to 08 | ST-12, role test | UA-01, UA-10 |
| US-002 Manage staff accounts | Should, 3 | UT-09 to 12, UT-69 | ST-08 | UA-08 |
| US-003 Keep learner records | Must, 1 | UT-13 to 19 | ST-11 | UA-02 |
| US-004 Record attendance by hand | Must, 2 | UT-26 to 30 | ST-01 | UA-02, UA-03 |
| US-005 Print attendance record | Should, 3 | UT-51 to 54 | ST-06, ST-07 | UA-07 |
| US-006 Create a lesson | Must, 1 | UT-39 to 43, UT-70 | ST-03, ST-10 | UA-04 |
| US-007 Find and copy lessons | Should, Later | UT-49, UT-50 | ST-03 (extend) | UA-04 (extend) |
| US-008 Flag Māori content | Should, 2 | UT-44 to 48 | ST-09 | UA-05, UA-09 |
| US-009 View club information | Should, Later | None (static page; checked by NT-06) | ST-15 | UA-11 |
| US-010 Register interest | Could, Later | UT-61, UT-62 | ST-15 | UA-11 |
| US-011 Open check-in with a QR code | Could, Later | UT-63, UT-64 | ST-14 | UA-12 |
| US-012 Sign in by scanning | Could, Later | UT-65 to 67 | ST-14 | UA-12 |
| US-013 See lesson materials | Could, Later | UT-68 | ST-14 | UA-12 |
| US-014 Manage class sessions | Must, 2 | UT-20 to 25 | ST-01 to 03 | UA-01 |
| US-015 Correct a past attendance record | Should, 3 | UT-31 to 35 | ST-04, ST-05 | UA-06 |
| US-016 View a learner's attendance history | Could, Later | UT-36 to 38 | ST-04 (extend) | UA-06 (extend) |
| US-017 Import learners from CSV | Could, Later | UT-55 to 60 | ST-13 | UA-13 |

9. Risks and open points

| Risk or open point | Effect | What the team does |
| --- | --- | --- |
| Kaiārahi consultation held; record its advice and any resulting actions | Māori-specific acceptance must reflect what the Kaiārahi explicitly confirmed in the consultation | Sandhya records the session notes and any resulting changes. Do not present the consultation itself as the Kaiārahi's approval |
| Design is still open (class and table names) | Unit test names may change | Closed 26 October 2026: the design is in database/README.md and database/database-schema.md. Cases stay tied to responsibilities |
| No real users or learners | User test results are indicative only | Use stand-ins, include at least one less confident computer user, state the limits in the report |
| Short sprints with a four-person team | Tests squeezed at the end of Sprint 3 | Write unit tests with the code. Run system tests at the end of Sprint 2. Keep Later stories out of the schedule unless the first release passes |
| Targets (SUS 68, 80% task success) are the team's proposal | Could be too hard or too easy | Confirm or change them at the meeting. Keep any change in the change log |
| Story cards may change | Criteria counts and message text in this plan become wrong | Re-check section 7.3 and the message catalogue whenever a card changes |
| Later stories may not be built | Later tests may never run | Closed 26 October 2026: all 8 Later stories were built in Sprint 3 and have rows in section 7.3 |

Record the Kaiārahi consultation notes and any resulting changes. Sandhya is the contact for follow-up.